# Human-in-the-Loop Responsibilities: VM Upgrade Program with Devin

Devin automates the core engineering work of the VM upgrade program: analysis of each server and application, config-as-code changes, execution of upgrade scripts and playbooks, test authoring, and pull request generation. The tasks listed below remain with humans. This boundary follows the same human/automation principle already encoded in the migration playbooks: the "Out of scope" section of migration-playbook.md and the sign-offs in pre-migration-checklist.md.

## Approvals, ownership & scope decisions

Confirming each server/app is still in use and in scope, and who owns it (business-owner confirmation required before work starts).

Change Advisory Board (CAB) / change-management approvals and maintenance-window scheduling.

Defining target architecture and acceptance criteria (functional-equivalence definition).

## Privileged infrastructure / physical / portal actions

Provisioning new VMs, snapshots/backups, and rollback execution at the hypervisor/cloud level.

Firewall, load-balancer, DNS, and network changes.

License procurement and vendor entitlement (Oracle, WAS, Pega, Confluent).

Secrets/credential rotation and privileged production access.

## Config/customization that isn't code

Appliance/GUI-driven middleware config: Pega rules, WAS/JBoss admin console tuning, Kafka broker/cluster config, MQ channel config. This is analogous to SAP IMG configuration, pricing procedures, output determination, workflow rules, and authorization/role design being left to functional consultants.

## Review, validation & release gates

Reviewing and merging PRs (required human gate, even for Devin Review output).

Release management, environment promotion, and go/no-go decisions.

UAT / business acceptance testing and sign-off with app teams.

Production smoke testing and post-cutover validation requiring real prod data/traffic.

## Coordination & human judgment

Coordinating with app teams, downstream/integration owners, and vendors.

Prioritizing/sequencing the fleet and managing interdependencies.

Incident handling and rollback decisions on failed prod upgrades.

Refining the playbooks themselves based on early results.

## Things needing test data / real environments Devin can't reach

Providing representative test data and expected outputs.

Performance/load validation against production-scale volumes.

Hardware-, firmware-, or agent-level upgrades requiring console/out-of-band access.

## Implications for the cost estimate

Devin ACUs cover the automatable core, not the human effort above. Total program cost = Devin ACU cost PLUS a separate human-effort line item.

Per-server human overhead (review, CAB, UAT, coordination) is largely fixed regardless of automation level, so model it as a separate multiplier on top of the ACU estimate rather than folding it in.